Akashic Research Engine

Commercial Platform Update Plan

Homepage, login access, paywall, user scopes, and beta-tester preservation

| Field | Plan Value |
| --- | --- |
| Domain | akashicresearch.info |
| Product name | Akashic Research Engine |
| Business model | For-profit research platform with Free, Paid, and Enterprise users |
| Current beta tester | Must remain intact and grandfathered through the auth/paywall migration |
| Prepared | May 1, 2026 |

Plan Principle Move from a local tier switcher to real server-owned identity, entitlements, usage limits, and paywall enforcement. Keep the current user as a beta tester with uninterrupted access during and after migration.

# Executive Direction

Akashic Research Engine should launch as a public-facing commercial research product: a homepage explains the offering, authenticated users enter the app, and paid capabilities are gated by server-side entitlements rather than local browser state.

The existing research app should become the authenticated workspace behind /app. Public users can browse limited reference material and pricing, but discovery, imports, assistant workflows, exports, operations, and admin tooling require scoped access.

The current user must be protected as the beta tester. The migration should create a beta entitlement that bypasses billing, preserves existing review/data privileges, and can be audited separately from paid customer subscriptions.

| Outcome | Definition of Done |
| --- | --- |
| Homepage | Public / route presents product value, pricing path, login/register calls to action, and trust/guardrail positioning. |
| Login access | Users authenticate through a server-backed session or token model; localStorage tier switching is retired or hidden behind beta/admin tools. |
| Paywall | Feature access is enforced by server APIs and reflected in UI gates, usage counters, and upgrade prompts. |
| User scopes | Free, Paid, Enterprise, Beta Tester, and Admin scopes are explicit, testable, and attached to account records. |
| Beta continuity | The current beta tester keeps full access and is not forced through checkout. |

# Current State Snapshot

| Area | Current Implementation | Required Change |
| --- | --- | --- |
| Tiers | Client-side UserAccessProvider stores free/researcher/enterprise in localStorage. | Replace with server-owned account entitlement and scoped session claims. |
| Plans | monetizationPlans defines Public Library, Researcher Seat, Studio Seat, and Institution License. | Map plans to auth scopes and Stripe price IDs; add Enterprise org model. |
| Billing | Stripe checkout route exists; checkout plans are scaffolded. | Add webhooks, subscription sync, customer portal, trial/cancel behavior, and entitlement updates. |
| Usage | Usage limits exist in account entitlements and runtime state. | Enforce limits consistently on protected endpoints and show quota state in UI. |
| App shell | Dashboard is the first route and the nav exposes workspace pages. | Move workspace to /app; create public homepage at /. |
| Admin | Admin access is tied to enterprise tier in client policy. | Create Admin/Beta scopes independent from paid Enterprise subscriptions. |

# Target Information Architecture

| Route | Audience | Purpose | Access |
| --- | --- | --- | --- |
| / | Public | Commercial homepage for Akashic Research Engine. | Anonymous |
| /pricing | Public and signed-in users | Free/Paid/Enterprise plan comparison and checkout entry. | Anonymous |
| /login | Returning users | Authenticate by email/password or passwordless magic link. | Anonymous |
| /register | New users | Create Free account and start onboarding. | Anonymous |
| /app | Authenticated users | Workspace dashboard replacing current root dashboard. | Free+ |
| /app/discovery | Paid/Beta/Enterprise | Discovery searches and web research tools. | Paid scope |
| /app/source-import | Paid/Beta/Enterprise | Import preview and source review workflow. | Paid scope |
| /app/assistant | Studio/Beta/Enterprise | AI assistant templates and guided outputs. | Studio scope |
| /app/admin/* | Admin/Beta ops | Config, operations, seed automation, and system health. | Admin scope |

# User Scope Model

| Scope | Who Gets It | Core Capabilities | Notes |
| --- | --- | --- | --- |
| Public | Anonymous visitor | Homepage, pricing, selected public source previews, registration. | No data mutation. |
| Free | Registered user without subscription | Dashboard, sources, claims, genealogy, limited searches. | Good lead magnet; strict quotas. |
| Paid Researcher | Active Researcher subscription | Discovery, imports, review submissions, citation exports within quotas. | Maps to researcher-seat plan. |
| Studio | Active Studio subscription | Researcher plus assistant, addition builder, more exports and higher quotas. | Maps to studio-seat plan. |
| Enterprise | Institution/license account | Team access, shared review policy, high/unlimited quotas, enterprise support. | May be subscription or manual contract. |
| Beta Tester | Current user and approved testers | Full platform access without billing; can test paid and admin flows. | Must be preserved before paywall enforcement. |
| Admin | Owner/operator accounts | Operations, admin config, account management, billing diagnostics. | Separate from Enterprise purchase. |

Beta Tester Preservation Rule Before enforcing login or paywalls, seed or migrate the current user into an account record with betaTester=true, admin=true as appropriate, active entitlement status, and unlimited or elevated usage limits. Keep the old local tier switcher available only as an internal fallback until this migration is verified.

# Data Model Plan

| Entity | Key Fields | Reason |
| --- | --- | --- |
| users | id, email, displayName, authProviderId, status, createdAt, lastLoginAt | Canonical identity for all access and audit trails. |
| user_profiles | userId, betaTester, internalNotes, onboardingState | Preserve current user as beta tester without conflating with billing. |
| roles | userId, role: free/paid/studio/enterprise/beta/admin | Explicit user scopes used by APIs and UI. |
| organizations | id, name, planId, status, ownerUserId | Enterprise accounts and future team workspaces. |
| organization_members | orgId, userId, role | Enterprise and institutional collaboration. |
| subscriptions | userId/orgId, stripeCustomerId, stripeSubscriptionId, planId, status, periodEnd | Stripe-backed entitlement sync. |
| usage_events | userId, metric, amount, sourceRoute, createdAt | Auditable quota enforcement. |
| sessions | userId, expiresAt, csrf/session metadata | Server-owned login state if not using hosted auth sessions. |

# API And Enforcement Plan

| Layer | Work Item | Acceptance Criteria |
| --- | --- | --- |
| Auth middleware | Parse session and attach user/scopes to request context. | Every protected API can trust server-side user state. |
| Entitlement guard | Create requireScope and requireUsage helpers. | Endpoints reject unauthorized calls even if UI is bypassed. |
| Usage tracking | Record usage events for searches, imports, assistant, reviews, and exports. | Runtime summary and account page show accurate quotas. |
| Beta bypass | Beta Tester scope bypasses billing but still logs usage. | Current user can test paid functionality without payment. |
| Admin guard | Operations/admin routes require Admin or Beta Admin scope. | Enterprise users do not automatically become system admins. |
| Stripe webhooks | Handle checkout.completed, subscription.updated, subscription.deleted, invoice.payment_failed. | Subscription state changes update entitlements automatically. |

# Homepage Requirements

First viewport: Akashic Research Engine name, clear research value proposition, and calls to action for Free account and Paid Researcher membership.

Product framing: evidence-aware research, source catalogue, citation review, discovery, exports, and guardrails against unsupported metaphysical claims.

Audience bands: independent researchers, writers/studios, libraries/classes, and enterprise/institutional users.

Pricing preview: Free, Researcher, Studio, Enterprise with upgrade path.

Trust content: source classification, citation standards, beta programme notice, and responsible research guardrails.

# Paywall And Scope Matrix

| Feature | Public | Free | Researcher | Studio | Enterprise | Beta Tester |
| --- | --- | --- | --- | --- | --- | --- |
| Homepage | Yes | Yes | Yes | Yes | Yes | Yes |
| Sources | Preview | Yes | Yes | Yes | Yes | Yes |
| Discovery | No | Limited | Quota | Higher quota | Custom | Full |
| Import/review | No | No | Quota | Higher quota | Custom | Full |
| Assistant | No | No | No | Quota | Custom | Full |
| Builder | No | No | No | Yes | Custom | Full |
| Exports | No | No | Quota | Higher quota | Custom | Full |
| Admin | No | No | No | No | Scoped only | If flagged admin |

# Implementation Phases

| Phase | Scope | Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| 0. Beta safety | Preserve current user and prepare migration. | Beta account seed, admin/beta flags, fallback switcher hidden behind feature flag. | Current user signs in and retains full access. |
| 1. Public shell | Homepage and pricing routes. | Marketing homepage, pricing page, login/register pages, app route split. | Anonymous users see homepage; app requires auth. |
| 2. Auth foundation | Identity and sessions. | User tables, login/register, session middleware, account page. | Protected APIs know current user. |
| 3. Scopes/paywall | Feature gates and usage limits. | Scope matrix in code, UI paywall prompts, server guards. | Bypassing UI cannot access paid endpoints. |
| 4. Billing | Stripe subscriptions. | Checkout, webhook sync, customer portal, entitlement updates. | Paid user upgrades/downgrades change access. |
| 5. Enterprise | Organizations and admin tools. | Org accounts, member scopes, manual license support. | Enterprise users can be managed without system admin access. |
| 6. Launch hardening | Security, QA, observability. | Tests, audit logs, rate limits, backup checks, launch checklist. | Production deploy is safe to market. |

# Migration Checklist

[ ] Confirm the current beta tester email and desired admin level before enabling enforced login.

[ ] Seed beta tester account with active beta entitlement and no billing requirement.

[ ] Preserve any existing runtime entitlements and usage snapshots during migration.

[ ] Keep a temporary beta fallback path until sign-in and admin access are verified in production.

[ ] Disable public tier switching after server-side scopes are active.

[ ] Verify Free, Researcher, Studio, Enterprise, Beta, and Admin user journeys separately.

# Testing Plan

| Test Area | Cases |
| --- | --- |
| Auth | Register, login, logout, expired session, invalid session, beta account login. |
| Paywall | Free user blocked from imports/assistant/exports; paid user allowed within quota. |
| Usage limits | Quota decrement, quota exhaustion, monthly reset behavior, beta bypass logging. |
| Billing | Successful checkout, cancelled checkout, failed invoice, subscription cancelled, webhook replay. |
| Enterprise | Org owner invite, member access, org-level limits, manual license status. |
| Security | Direct API calls without scopes, CSRF/session protection, admin route denial, no secrets in logs. |

# Backlog For Future Instructions

| Priority | Task | Notes |
| --- | --- | --- |
| P0 | Create public homepage and move current workspace to /app. | Required before marketing launch. |
| P0 | Add user/account persistence and beta tester seed. | Protect current user before paywall. |
| P0 | Replace local tier switcher with account-derived scopes. | May keep internal debug switch only for admins. |
| P1 | Implement protected route and API middleware. | Server enforcement is the real paywall. |
| P1 | Connect Stripe webhooks to entitlements. | Checkout alone is not enough. |
| P1 | Add account page with plan, usage, and upgrade controls. | Reduces support burden. |
| P2 | Add enterprise organization management. | Needed for institutional sales. |
| P2 | Add admin user-management screen. | Needed to maintain beta testers and enterprise accounts. |

Recommended Next Build Order Start with Phase 0 and Phase 1 together: beta tester preservation, route split, homepage, login/register skeleton, and server-derived account context. Do not enforce paid gates until the beta account can sign in and retain full access.

# Progress Tracker

| Milestone | Status | Notes / Future Updates |
| --- | --- | --- |
| Phase 0: Beta safety | [ ] Not started |  |
| Phase 1: Public shell | [ ] Not started |  |
| Phase 2: Auth foundation | [ ] Not started |  |
| Phase 3: Scopes/paywall | [ ] Not started |  |
| Phase 4: Billing | [ ] Not started |  |
| Phase 5: Enterprise | [ ] Not started |  |
| Phase 6: Launch hardening | [ ] Not started |  |